**Sprint 2 Report**

**Heading:** Sprint #2 Report, TutorTube, Team TutorTube, February 28, 2017

**Actions to Stop Doing**: For this sprint, we are satisfied with our current process because we completed everything that we needed to. In order to accomplish this, we communicated over messenger daily and met twice a week in person.

**Actions to Start Doing**: The team should start planning more group meetings as we near the end of the quarter.

**Actions to Keep Doing:** The team should keep programming together at meetings because we are more productive this way. The team should continue to meet all together every Tuesday and Thursday because those days are when the entire team is available and we can discuss progress. The team should continue to communicate outside of meetings and class through our Facebook chat, since it is helpful in answering questions and keeping everyone up to date.

**Work Completed:**

User Story 1: Task 1: users can enroll in classes, so need to make an html page and controller (5 hours), Task 2: start making it possible to upload videos (6 hours).

User Story 2: Task 1: specify whether user is a TA/ Professor/Student(user roles) in the login and allow instructors to add classes (3 hours).

User Story 3: Task 1: create a class database (7 hours).

**Work Not Completed:** Need to make finishing touches on the class database and be able to show the user role next to each name that appears on the website.

**Work Completion Rate:**

Total number of user stories completed during the prior sprint: three user stories

Total number of estimated ideal work hours completed during prior sprint: sixteen hours

Total number of days during the prior sprint: 14

User stories/day: .21

Ideal work hours/day: 1.14

I’ll make a burnup chart here

-Evan

Thanks evan

Yw, np